BUSINESS REQUIREMENT
SPECIFICATION

Loan Processing Automation

Pre-filled sample for Requirements-to-DRS Agentic AI POC

| Document Control | Details |
| --- | --- |
| Document Type | Business Requirement Specification (BRS) |
| Project | Loan Processing Automation |
| Version | 1.0 |
| Prepared For | Proof of Concept |
| Prepared By | Business Analysis Team |
| Date | 03-Aug-2026 |
| Classification | Sample / Non-production |

Important: This document contains illustrative data only. Replace sample names and values before formal use.

Document Purpose

This pre-filled BRS provides realistic source content for a POC that extracts business requirements, generates a Detailed Requirement Specification (DRS), creates user stories and acceptance criteria, and establishes traceability from business objectives to implementation-ready backlog items.

| Section | Content |
| --- | --- |
| 1 | Project Information |
| 2 | Business Background |
| 3 | Business Problem Statement |
| 4 | Business Objectives |
| 5 | Scope |
| 6 | Stakeholders |
| 7 | Current Process |
| 8 | Future-State Business Requirements |
| 9 | Functional Requirements |
| 10 | Non-Functional Requirements |
| 11 | Business Rules |
| 12 | Assumptions |
| 13 | Constraints |
| 14 | Acceptance Criteria |
| 15 | Traceability Matrix |

1. Project Information

| Field | Value |
| --- | --- |
| Project Name | Loan Processing Automation |
| Customer | Global Investment Banking Division |
| Business Owner | Head of Operations |
| Sponsor | Chief Operating Officer |
| Version | 1.0 |
| Prepared By | Business Analyst |
| Date | 03-Aug-2026 |

2. Business Background

The organization currently processes corporate and institutional loan requests through email, spreadsheets and manual credit work queues. Relationship Managers collect borrower information and financial documents, after which Operations, Credit, Risk, Compliance and Loan Administration perform separate checks before a facility can be approved and set up. Information is repeatedly keyed into downstream records.

A typical loan request takes twelve business days from initial submission to facility setup. Delays are concentrated around incomplete borrower packs, financial spreading, credit review, risk approval and follow-up on approval conditions. Management has limited real-time visibility of where an application is waiting.

3. Business Problem Statement

The current process has the following limitations:

Borrower and facility data are re-entered between intake, credit and loan administration.

Financial statements and supporting documents are exchanged through email or shared folders.

Credit analysts spend time chasing missing information instead of analysing complete applications.

Risk and credit approvals are tracked separately, making approval dependencies difficult to see.

Approval conditions are followed up manually and can delay facility setup.

Operations cannot reliably identify applications approaching their processing SLA.

4. Business Objectives

| ID | Objective | Success Measure |
| --- | --- | --- |
| BO-01 | Reduce end-to-end loan processing cycle time. | Reduce average cycle time from 12 business days to 4 business days. |
| BO-02 | Reduce manual operational effort. | Achieve at least 60% reduction in manual processing effort. |
| BO-03 | Improve application status visibility. | Provide role-based, near-real-time status, owner and aging views. |
| BO-04 | Strengthen credit and risk control adherence. | Prevent facility setup when required credit, risk or compliance approvals are incomplete. |
| BO-05 | Provide full auditability. | Capture timestamped application changes, document actions, decisions and approval conditions. |

5. Scope

5.1 In Scope

New corporate and institutional loan requests

Borrower and facility data capture

Financial and KYC document upload and validation

Credit and risk review routing

Approval-condition tracking

Loan application status notifications and dashboards

Role-based approval, rejection and return actions

5.2 Out of Scope

Changes to core lending product configuration.

Automated calculation of interest, fees or repayment schedules.

Maintenance of historical loan master data.

Migration of historical loan applications beyond the agreed POC sample set.

6. Stakeholders

| Role | Sample Representative | Interest / Responsibility | Influence |
| --- | --- | --- | --- |
| Business Sponsor | COO | Funding, business outcome and executive decisions. | High |
| Business Owner | Head of Lending Operations | Process ownership, priorities and acceptance. | High |
| Relationship Manager | John Smith | Borrower intake and application completeness. | High |
| Credit Lead | Sarah Brown | Credit assessment and recommendation quality. | High |
| Risk Manager | David Wilson | Risk classification and approval authority. | High |
| Loan Administration Lead | Operations Team | Facility setup and operational completion. | Medium |
| Business Analyst | POC BA | Requirement quality, traceability and clarification. | Medium |

7. Current Process

| Step | Current Activity |
| --- | --- |
| 1 | Relationship Manager collects borrower, facility and financial information and emails the application pack to Operations. |
| 2 | Operations checks completeness and re-enters borrower and facility details into working spreadsheets. |
| 3 | Credit analyst reviews financial information and prepares the credit assessment. |
| 4 | Risk team determines borrower or facility risk classification and required approval level. |
| 5 | Credit and authorized approvers communicate approval, rejection or conditions through email. |
| 6 | Operations follows up outstanding conditions and creates the approved facility in the lending process. |
| 7 | Relationship Manager is notified when the facility is ready or the request is rejected. |

8. Future-State Business Requirements

BR-001  Loan Application Registration

The solution shall allow authorized Relationship Managers and Operations users to create, save and submit a new corporate or institutional loan application through a web-based interface.

BR-002  Loan Document Upload

The solution shall support upload of financial statements, borrower identification, incorporation documents, tax records, collateral documents and other configured loan documents.

BR-003  Credit Pack Validation

The solution shall verify that mandatory borrower, financial and supporting documents for the selected loan product and jurisdiction are available before credit review.

BR-004  Credit Workflow Management

The solution shall route applications to Operations, Credit, Risk and Loan Administration according to configured product, risk and approval rules.

BR-005  Credit Approval Actions

Authorized approvers shall be able to approve, reject or return an application for additional information, including approval conditions where configured.

BR-006  Loan Processing Notifications

The solution shall notify relevant users when an application is assigned, returned, approved, rejected, conditionally approved, overdue or completed.

BR-007  Loan Status Visibility

Authorized users shall be able to view application stage, responsible owner, outstanding conditions, aging and next action.

BR-008  Loan Audit Trail

The solution shall maintain an immutable history of application submissions, financial-data changes, document actions, credit decisions, conditions and status transitions.

BR-009  Loan Search and Reporting

Users shall be able to search loan applications and generate standard reports by status, product, borrower type, risk class, age and owning team.

BR-010  Loan Exception Handling

The solution shall place an application on hold when mandatory information is missing, a validation fails or an approval condition remains unresolved, and shall record the reason.

9. Functional Requirements

| ID | Functional Requirement | Priority |
| --- | --- | --- |
| FR-001 | Create, save as draft, edit and submit a corporate or institutional loan application. | Must |
| FR-002 | Capture borrower, facility, requested amount, currency, tenor, product, collateral and financial information. | Must |
| FR-003 | Upload, classify, preview, replace and download loan supporting documents. | Must |
| FR-004 | Validate mandatory borrower data and required credit documents before submission. | Must |
| FR-005 | Assign and reassign credit workflow tasks to authorized users or groups. | Must |
| FR-006 | Record approve, reject, return and conditional-approval decisions with approval conditions. | Must |
| FR-007 | Display application stage, pending conditions, owner and aging. | Must |
| FR-008 | Send email notifications based on configured loan workflow events. | Should |
| FR-009 | Search applications using application ID, borrower, product, status and date range. | Must |
| FR-010 | Generate loan volume, status, aging, risk and SLA reports. | Should |
| FR-011 | Export authorized loan report results to a standard downloadable format. | Could |
| FR-012 | Capture a complete audit history for each loan application. | Must |

10. Non-Functional Requirements

| ID | Category | Requirement |
| --- | --- | --- |
| NFR-001 | Availability | The production solution shall target 99.9% monthly service availability, excluding agreed maintenance windows. |
| NFR-002 | Performance | For normal operating load, standard application pages shall respond within 3 seconds for 95% of requests. |
| NFR-003 | Capacity | The solution shall support up to 500 concurrent users and allow future scaling. |
| NFR-004 | Security | Access shall use corporate authentication and role-based authorization with least-privilege principles. |
| NFR-005 | Privacy | Borrower, financial and collateral information shall be handled in accordance with applicable data protection and organizational privacy requirements. |
| NFR-006 | Auditability | Credit and workflow events shall be logged with user, timestamp, action, decision and outcome. |
| NFR-007 | Retention | Loan processing records shall be retained for seven years unless a different approved schedule applies. |
| NFR-008 | Accessibility | Core user journeys shall support accessible keyboard navigation and readable screen content. |

11. Business Rules

| Rule ID | Business Rule |
| --- | --- |
| RULE-001 | All mandatory borrower and credit documents must be present before credit review can be completed. |
| RULE-002 | A High Risk loan requires Risk Manager approval in addition to the applicable Credit approval. |
| RULE-003 | An application with missing mandatory information shall be placed on hold and returned to the requestor. |
| RULE-004 | Every approval, rejection, return and conditional approval shall include timestamp, decision-maker identity and decision details. |
| RULE-005 | Loan facility setup shall not begin until required Credit, Risk and Compliance approvals are recorded and mandatory conditions are satisfied. |
| RULE-006 | A rejection shall require a reason and shall close the active workflow unless reopened by an authorized role. |
| RULE-007 | Only authorized users may view or download borrower financial and collateral documents. |
| RULE-008 | Overdue credit and approval tasks shall trigger reminders according to the configured SLA schedule. |

12. Assumptions

All POC users have valid corporate identities.

Credit scoring, KYC and risk services can be represented by mock services if live APIs are unavailable.

Email notification infrastructure is available for integration or simulation.

POC loan documents use synthetic or anonymized data only.

Business users will provide feedback and acceptance decisions for the POC scenarios.

13. Constraints

The target solution shall use approved Azure services and organizational development standards.

Borrower and financial data shall remain within approved data regions and repositories.

The POC shall not use production lending credentials or confidential customer data.

Access to SharePoint, Teams, Jira or Azure DevOps is subject to approved permissions and DLP controls.

Human review is required before generated DRS and backlog items are treated as approved artefacts.

14. Acceptance Criteria

| ID | Acceptance Criterion | Mapped Requirement |
| --- | --- | --- |
| AC-001 | Given an authorized Relationship Manager, when mandatory borrower and facility information is entered, then the user can save and submit a loan application. | BR-001 / FR-001 |
| AC-002 | Given a selected loan product, when the user uploads required financial and borrower documents, then each document is recorded against the application. | BR-002 / FR-003 |
| AC-003 | Given a missing mandatory financial document, when the user attempts to progress to Credit, then progression is blocked and the missing document is identified. | BR-003 / FR-004 |
| AC-004 | Given a submitted loan application, when product and risk workflow rules are evaluated, then the appropriate Credit or Operations task is assigned. | BR-004 / FR-005 |
| AC-005 | Given an assigned credit approver, when the approver selects approve, reject or return, then the decision and approval conditions are recorded and the workflow transitions. | BR-005 / FR-006 |
| AC-006 | Given a configured approval event, when the event occurs, then the intended recipient receives a notification containing the loan application identifier and required action. | BR-006 / FR-008 |
| AC-007 | Given an authorized user, when the loan application is opened, then stage, owner, aging and outstanding conditions are visible. | BR-007 / FR-007 |
| AC-008 | Given a saved credit decision, when the audit history is opened, then the user, timestamp, decision and outcome are displayed. | BR-008 / FR-012 |
| AC-009 | Given search criteria, when the user searches loans, then matching authorized applications are returned and can be filtered. | BR-009 / FR-009 |
| AC-010 | Given an unresolved approval condition, when the application is placed on hold, then the hold reason, condition and responsible owner are recorded. | BR-010 / FR-004 |

15. Traceability Matrix

| Business Objective | Business Requirement | Functional / NFR | Acceptance Criteria |
| --- | --- | --- | --- |
| BO-01 | BR-004, BR-006, BR-007 | FR-005, FR-007, FR-008 | AC-004, AC-006, AC-007 |
| BO-02 | BR-001, BR-003, BR-004 | FR-001, FR-004, FR-005 | AC-001, AC-003, AC-004 |
| BO-03 | BR-007, BR-009 | FR-007, FR-009, FR-010 | AC-007, AC-009 |
| BO-04 | BR-003, BR-005, BR-010 | FR-004, FR-006, NFR-005 | AC-003, AC-005, AC-010 |
| BO-05 | BR-008 | FR-012, NFR-006, NFR-007 | AC-008 |

16. POC Extraction Checklist

The POC should demonstrate that the agent can identify and generate the following outputs from this BRS:

Business context and problem statement.

Objectives and measurable outcomes.

In-scope and out-of-scope items.

Stakeholders and roles.

Business, functional and non-functional requirements.

Business rules, assumptions and constraints.

User stories and testable acceptance criteria.

Source-linked traceability from BRS section to DRS requirement and backlog item.

Ambiguities, missing information, conflicts and duplicates requiring human review.